Sniper Car Care ANPR POS System

Project Proposal Document

Date: 25th October 2025

Contents

Executive Summary	3

Problem Statement	3

Proposed Solution	3

Objectives	3

Scope	3

Functional Requirements	4

Non-Functional Requirements	4

System Architecture	4

Development Timeline	5

Expected Outcomes	5

Conclusion	5

# 1.Executive Summary

The Sniper Car Care ANPR POS System is an integrated, automated solution designed to modernize vehicle service centers. By combining Automatic Number Plate Recognition (ANPR) technology with a cloud-based Point of Sale (POS) platform, the system automates vehicle identification, customer interaction, service selection, and payment processing. This solution enhances operational efficiency, reduces manual workloads, and elevates customer satisfaction through smart automation, secure payments, and real-time communication.

# 2.Problem Statement

Traditional car service centers rely heavily on manual processes for vehicle registration, service entry, and payment management. This approach leads to inefficiency, human errors, data inconsistencies, and long customer waiting times.

# 3.Proposed Solution

The Sniper Car Care ANPR POS System integrates ANPR camera technology with a POS management platform to automatically recognize vehicles, identify registered customers, and send personalized service options via SMS or web link. Customers can select services and make payments using Apple Pay, Samsung Pay, or card options, streamlining the entire workflow.

# 4.Objectives

Main Objective:

To develop an automated car service management system that combines vehicle recognition, service selection, and POS operations.

Specific Objectives:

Integrate ANPR camera to detect and identify vehicles.

Enable automatic customer recognition and personalized notifications.

Allow customers to select services and make payments online.

Provide detailed analytics and reporting for management.

Track customer visits and offer loyalty rewards.

Support manual registration for new customers.

# 5.Scope

Admin:

Manage users, payments, and suppliers.

Generate and export reports (daily/monthly).

Oversee service and sales analytics.

Staff:

Register customers and vehicles.

Record and update service progress.

Manage POS sales for accessories and spare parts.

Customers:

Receive automated service notifications.

Make digital payments via Apple Pay, Samsung Pay, or card.

Access loyalty rewards and service history.

# 6.Functional Requirements

Customer and vehicle registration via plate number and details.

Service selection based on vehicle type (saloon, 4x4, etc.).

Payment processing through multiple payment gateways.

Automated SMS/Email notifications on service completion.

POS module for sales and inventory tracking.

Loyalty reward tracking and redemption.

Reporting dashboard for financial and operational insights.

# 7.Non-Functional Requirements

User-friendly and responsive web interface.

Secure data handling and encrypted payments.

High system availability and performance.

Scalable for multi-branch expansion.

Cross-platform accessibility (desktop, tablet, mobile).

# 8.System Architecture

The system follows a modular, cloud-based architecture integrating frontend, backend, and external APIs for camera and payment services.

Frontend: React.js / Next.js with Tailwind CSS.

Backend: Node.js (Express.js) REST API.

Database: MySQL / MongoDB Atlas.

Camera Integration: Hikvision DeepinView API for number plate recognition.

Notifications: Twilio / Firebase for SMS and push alerts.

Payments: Stripe integration supporting Apple Pay & Samsung Pay.

Hosting: AWS / Render / Vercel.

# 9.Development Timeline

Week 1: Planning, requirements, and API integration study.

Week 2: UI/UX design and database schema development.

Weeks 3–4: Frontend and backend development, camera and payment integration.

Week 5: Testing, debugging, and report generation.

Week 6: Deployment, documentation, and final delivery.

# 10.Expected Outcomes

Automated vehicle identification and customer registration.

Streamlined service workflows and faster transactions.

Accurate reporting and improved management decisions.

Enhanced customer experience and loyalty tracking.

Modernized, scalable solution for car service centers.

# 11.Conclusion

The Sniper Car Care ANPR POS System delivers an intelligent, efficient, and customer-centric platform for modern car service centers. By integrating number plate recognition, automated notifications, and digital payments, the system transforms traditional operations into a seamless, data-driven experience that ensures customer satisfaction and business growth.